Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27-10-2026 |
| --- | --- |
| Team ID |  |
| Project Name | StaffSync |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication & Access. | USN-1 | As a user, I can register and log in securely. | 5 | High |  |
|  |  | USN-2 | As a user, I can open my role-based dashboard.. | 3 | Medium |  |
| Sprint-2 | Employee Management | USN-3 | As HR, I can manage employee records. | 8 | High |  |
| Sprint-3 | Attendance & Leave | USN-4 | As an employee, I can mark attendance.. | 2 | High |  |
|  |  | USN-5 | As an employee, I can apply for leave.. | 3 | High |  |
|  |  | USN-6 | As a manager, I can approve or reject leave. | 3 | High |  |
| Sprint-4 | Announcements & Training | USN-7 | As HR, I can post announcements. | 3 | Medium |  |
|  |  | USN-8 | As a manager, I can manage training programs.. | 3 | Medium |  |
|  |  | USN-9 | As HR, I can view attendance reports. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 2 Nov 2026 | 7 Nov 2026 | 8 | 7 Nov 2026 |
| Sprint-2 | 8 | 6 Days | 9 Nov 2026 | 14 Nov 2026 | 8 | 14 Nov 2026 |
| Sprint-3 | 8 | 6 Days | 16 Nov 2026 | 21 Nov 2026 | 8 | 21 Nov 2026 |
| Sprint-4 | 8 | 6 Days | 23 Nov 2026 | 28 Nov 2026 | 8 | 28 Nov 2026 |